## Slide 1: Call Analysis
What the business gets from each release
Ask: fund R0, R1 and R1.5, then reassess
Notes: Purpose: agree what the business gets from each release, and approve funding for R0, R1 and R1.5.

## Slide 2: Roadmap at a glance
Scope for funding
Future direction (not estimated)
R0
Groundwork
R1
Every call categorized
R1.5
Category discovery
R2
Drill-down detail and dashboard
R3
Trends, chatbot and business-managed categories
R4
Ask questions of the data
We fund R0, R1 and R1.5, then reassess before committing to anything further.
Notes: Three funded releases on the left; R2 to R4 are direction only and will be re-scoped after R1.5.

## Slide 3: What the business gets: R0, R1 and R1.5
R0 Groundwork
Internal
Business outcome
Nothing visible to the business yet. The data structures are built and the first list of call categories and subcategories is agreed with the call center leads. The database supports refining the list and keeping every version, so later changes are additions rather than rework. There is no screen for editing the list yet; changes are made by the team.
What business users receive
A category and subcategory list to review and sign off.
Done when: The call center has signed off the first category list and the tables are in place.
R1 Every call categorized
First value
Business outcome
Calls on the Genesys queues chosen for categorization are analyzed as soon as their transcript is available. This runs separately from call summarization, so calls that never reach an agent (for example, calls handled entirely in the IVR) can be included. Each call is split into the topics discussed (for example, crown coverage and then finding a dentist) and each topic is given a category and subcategory. No detail below subcategory yet.
What business users receive
A report for any group, payer or caller type showing the number and share of calls by category and subcategory, for any period.
The categorized data in Snowflake, available to Power BI, Tableau or other Snowflake analytics tools, combined with group, member and plan data.
Categorization data from which the CareSource Ohio PCIR and PCDR reports can be produced (producing those reports is a separate effort).
Done when: Every call on the configured queues is categorized automatically and the category report is available.
R1.5 Category discovery
Find what we missed
Business outcome
The first category list is our best judgment. This release analyzes the historical calls and groups similar topics together to find categories and subcategories we did not know about, including what is currently landing in 'other'. The business reviews what is found and the approved additions become a new version of the list.
What business users receive
A list of proposed new categories and subcategories, each with call volume and example topics, for review.
Approved additions applied to new calls from that point.
Done when: A discovery run over historical calls has been reviewed, and the approved additions are in use for new calls.
Notes: R0 is groundwork; R1 is the first business value; R1.5 checks our category list against real calls. Each column ends with its completion signal.

## Slide 4: After R1.5: options for going deeper
Most are available as soon as R1 is live
Download the data
Pull the categorized calls for any category, subcategory, group or period as an extract (for example to Excel) and analyze them however you like.
Self-service BI
Use Power BI, Tableau or other Snowflake analytics tools on the categorized data, combined with group, member and plan data.
Ask the data science team
Hand the calls for a subcategory to the data science team for a focused study.
Chat with the data using an AI assistant
Give a Cowork or Copilot type tool access to the data and ask questions in plain language; it writes the queries or scripts and returns the answer, for example which procedures TenCare members ask about most.
Build a further processing workflow
Fund additional automated processing for specific subcategories, for example capturing the procedure code on every benefits call (see R2 on the next slide).
We reassess after R1.5, based on what these options show, before committing to further releases.
Notes: These options need no further build. The last one is the path into R2.

## Slide 5: Future direction
Not part of this funding request and not estimated; re-scoped after R1.5
R2
Drill-down detail and dashboard
For the subcategories chosen after R1.5, AI reviews a sample of calls and suggests what is worth capturing (for example, the procedure code, or whether a dentist list was emailed or read over the phone). Once the business confirms, that detail is captured automatically on new calls, and an interactive dashboard on Snowflake lets people drill from category to subcategory to the detail.
What business users would get
Drill into the specifics behind a subcategory.
An interactive dashboard: last 30, 60 or 90 days, filtered by caller type, group or program.
R3
Trends, chatbot and business-managed categories
Compare periods to see what is rising or falling, bring chatbot conversations into the analysis, and give the business a screen to review and approve category changes themselves.
What business users would get
Period-over-period trends, overall or for one group.
What members ask the chatbot and whether it answered them.
Category changes approved by the business without a feature-team request.
R4
Ask questions of the data
Ask questions in plain language and get answers from the data, plus keyword search and routing analysis. Where existing tools (Snowflake, Power BI, Tableau, Cowork type assistants) already do this, we use them rather than build our own.
What business users would get
Plain-language questions, for example "what were GM members calling about last month?"
Keyword search over a date range.
Counts of calls that arrived on the wrong queue or were meant for another Delta Dental plan.
Notes: Direction only. Each would be re-scoped after R1.5 based on what R1 and R1.5 show and the tools available then.